# Conditional Autonomy

Stage 1 Progress Report: Runtime Decomposition, Validation, and Path to T-22

As of: September 1, 2026

Repository: enobius/conditional-autonomy | main

Current pushed head: e1a7270 - docs: confirm remote ticket synchronization

Reporting basis: Git history, Stage 1 issue manifest, current worktree, and final technical gates

Executive status  Fourteen of twenty Stage 1 runtime tickets are integrated, pushed, and synchronized with GitHub. T-12, T-18, and T-20 are dependency-ready; T-13, T-21, and T-22 remain blocked by that downstream sequence. The current main branch is green across all runtime, invariant, schema, and mutation gates.

# 1. Status at a glance

| Category | Count / result | Scope |
| --- | --- | --- |
| Integrated and pushed | 14 | T-03, T-04, T-05, T-06, T-07, T-08, T-09, T-10, T-11, T-14, T-15, T-16, T-17, T-19 |
| Ready now | 3 | T-12, T-18, T-20 |
| Dependency-blocked | 3 | T-13, T-21, T-22 |
| Final combined runtime gate | 153/153 | All unit tests passed |
| Invariant corpus | 51/51 | 16 invariants; all positive and negative cases passed |
| Schema gate | Green | 14 schemas, 76 parseable files, 45 negative fixtures, 8 active mutations |

# 2. What has been delivered

The completed work establishes a deterministic, access-controlled runtime with replay, reconciliation, invariant enforcement, a grounded research environment, and deterministic user/tool behavior. The work is cumulative: each later ticket consumes pinned contracts from earlier tickets rather than creating parallel protocol shapes.

## Foundation and technical gate

T-01/T-02  Repository and schema workflow. Established the fresh-clone gate, schema checks, mutation harness, validator pins, and seeded defect proof. The full schema gate is repeatable locally and in CI.

## Workstream 1B - deterministic runtime core

T-03  Append-only event and artifact store. Added atomic storage, cross-process locking, canonical content hashes, event-log verification, corruption detection, and duplicate rejection.

T-04  Reducer contract. Pinned ordered SET transitions, exact version increments, direct content hashes, no-op rejection, deterministic replay, and schema-valid state/event boundaries.

T-05  Observation projection. Implemented fail-closed policy projections with ancestor/descendant access checks, defensive copies, and explicit lineage.

T-06  Typed artifact resolution. Added typed references with integrity checks and fail-closed corruption normalization.

T-07  Replay and verification CLI. Added replay, diff, hash verification, terminal-state binding, and deterministic command return behavior.

## Workstream 1C - deferred-invariant enforcement

T-08  Ingest validators. Implemented observation/state/lineage binding, complete artifact inventory checks, protected-input detection, and phase-specific invariant dispositions.

T-09  Pre-execution reconciliation. Pinned APPROVE, REPAIR, QUERY, REJECT, and ESCALATE behavior; enforced compensation prevalidation, current-version evidence, adapter compatibility, and HARD+UNKNOWN safety behavior.

T-11  Replay invariant adapters. Connected INV-006, INV-007, INV-008, and INV-016 to the replay layer without duplicating reducer logic.

T-10  Reconciliation validators. Implemented INV-002, INV-009, and INV-010 with exact registered dispositions, strict stable-ID boundaries, content-bound verified effects, current authority linkage, and strict UTC audit deadlines.

## Workstream 1D - research environment

T-14  Thanksgiving P6 micro-environment. Encoded the exact static REALM-Bench Table 6 facts, integer-minute internal time, normalized schema boundaries, inclusive deadlines, half-open windows, ordered SET effects, immutable constraints, obligations, and deterministic outcomes.

T-15  Capability-gated tool surface. Ensured all tool calls pass complete validator evidence and reconciliation. Added repair and compensation re-entry, exact effect verification, adapter/version pins, concurrency-safe idempotency, indeterminate retry protection, and deep immutability.

T-17  Deterministic oracle user simulator. Added cumulative turn limits, seed-dependent answer selection without public seed leakage, collision-free public IDs, privacy-safe projection, mandatory INV-014 checks, and atomic conversation behavior.

T-16  P9 disruption and replanning. Recorded James's 10:00 EST notification of a revised 16:00 arrival as one post-authorization ledger SET. The static plan fails for the correct reason, the replacement is feasible, and the episode replays byte-identically.

## Workstream 1E - instance generation

T-19  Deterministic generation and manifest emission. Added fixed-seed P6 bundles, schema-valid manifests, domain-separated hashes, canonical lineage, semantic/version pins, T-14/T-17 linkage, and atomic cross-process pair emission with rollback on collision, corruption, or injected failure.

# 3. Quality and verification evidence

Current integrated gate  The synchronized Stage 1 tree passed 153 of 153 runtime tests, all 51 invariant cases, the complete schema gate, compilation, and diff hygiene. T-10, T-16, and T-19 are committed, pushed, closed, and recorded in the authoritative manifest.

| Gate | Result | Evidence |
| --- | --- | --- |
| Runtime tests | 153/153 | Focused and full discovery suites |
| Invariant cases | 51/51 | 16 registered invariants; positive and negative cases |
| Schema parsing | 76 files | JSON and YAML-compatible artifacts |
| Meta-schema | 14/14 | Draft 2020-12 |
| Reference closure | 122 refs | All references resolved |
| Negative fixtures | 45/45 | Rejected by both validators as intended |
| Mutation harness | 8/8 | All active mutations detected |
| Validator pins | Satisfied | jsonschema 4.25.1; fastjsonschema 2.21.2 |

## Adversarial review themes

| Theme | Representative hardening |
| --- | --- |
| Access and privacy | Closed ancestor leakage, stale observation metadata, protected-input injection, seed fingerprint leakage, and private-state aliasing. |
| Determinism and replay | Closed global-vs-episode hash errors, event ordering gaps, fresh-process variation, state/version linkage gaps, and hidden-mutation risks. |
| Tool safety | Closed incomplete evidence execution, forged compensation outcomes, ignored adapter pins, duplicate side-effect retries, shallow immutability, and undeclared verified effects. |
| Environment fidelity | Enforced exact cooking durations and dependencies, interval-aware supervision, effect timing, full Table 6 facts, irreversible cooking, and the correct P9 10:00 notification. |
| Atomicity and integrity | Closed cross-process races, partial artifact promotion, inventory omission, post-write integrity failure, and pair-emission rollback gaps. |

# 4. Current repository state

Pushed head. Commit e1a7270 (docs: confirm remote ticket synchronization) is the current main-branch head.

Integration complete. T-10, T-16, and T-19 are integrated as commits 54a4545, 6b9259b, and b63b7ba. GitHub issues #8, #14, and #17 are closed with status:done; issues #10, #16, and #18 are open with status:ready.

| Ticket | Integrated scope | Status |
| --- | --- | --- |
| T-10 | reconciliation_invariants.py; tests; INV-002/009/010 corpus contexts | Done - 54a4545; issue #8 closed |
| T-16 | disruptions.py; P9 replanning tests; exports and runtime documentation | Done - 6b9259b; issue #14 closed |
| T-19 | generation.py; atomic storage batch support; generation/storage tests | Done - b63b7ba; issue #17 closed |

## Recent integration commits

| Commit | Purpose |
| --- | --- |
| e1a7270 | Confirm remote ticket synchronization |
| 86cf3fd | Record pending remote ticket synchronization |
| c3585df | Complete runtime tickets and unlock dependents |
| b63b7ba | Add deterministic instance generation (T-19) |
| 6b9259b | Add P9 exogenous disruption schedule (T-16) |
| 54a4545 | Add reconciliation invariant validators (T-10) |
| 462e780 | Dispatch T-19 |
| 1008a7c | Advance Stage 1 runtime tickets |
| 12c5125 | Add gated tools and oracle simulator (T-15/T-17) |
| c0c7d34 | Add Thanksgiving micro-environment (T-14) |
| 7bf0347 | Add replay invariant adapters (T-11) |

# 5. Path to T-22

Critical path  Execute the ready parallel wave (T-12, T-18, T-20), follow with T-13 and T-21, and finish with the T-22 Stage 1 keystone gate.

| Wave | Objective | Tickets / exit | Estimate |
| --- | --- | --- | --- |
| 0 | Integration wave - complete | T-10, T-16, and T-19 committed, pushed, closed, and synchronized | Complete |
| 1 | Ready parallel wave | T-12 promotion validators; T-18 counterfactual pairs; T-20 solver-backed feasibility oracle | 1.5-3 h |
| 2 | Unlocked wave | T-13 register-status automation and T-21 split hygiene | 45-90 min |
| 3 | Stage exit | T-22 clean-checkout integration, replay, corpus, schema, mutation, and evidence gate | 30-60 min |

## Remaining ticket register

| Ticket | Scope | Dependency status |
| --- | --- | --- |
| T-12 | Promotion-phase validators | Ready |
| T-18 | Counterfactual safety pairs | Ready |
| T-20 | Solver-backed feasibility oracle | Ready |
| T-13 | Compute invariant-register status | Blocked by T-12 |
| T-21 | Enforce split hygiene during generation | Blocked by T-12 |
| T-22 | Stage 1 keystone exit gate | Blocked by all remaining upstream tickets |

## Schedule outlook

Best case with parallel agents: approximately 3-6 active hours from the current synchronized baseline through T-22.

Realistic planning range: about one working day, allowing for the established adversarial review-and-repair loop. T-20 remains the largest uncertainty because deterministic solver witnesses and independently checked constraints may expose additional integration work.

# 6. Locked decisions and operating principles

| Principle | Pinned behavior |
| --- | --- |
| Reducer | All domain mutation compiles to ordered T-04 SET events with exact state-version progression; hidden mutation and new event shapes are prohibited. |
| Time | Integer UTC-minute offsets are internal; normalized timestamps cross schema boundaries; windows are half-open and deadlines inclusive. |
| Constraints | PREVENTABLE, PREDICTIVE, and DETECTABLE enforcement remains distinct, with HARD/SOFT criticality and immutable evidence. |
| Reconciliation | Supervisor Resolution and invariant disposition remain separate types; QUARANTINE is never treated as a supervisor decision. |
| Execution | No tool call bypasses complete evidence, capability, version, reconciliation, verification, and idempotency gates. |
| Privacy | Protected simulator and evaluator state cannot enter policy inputs; projection lineage and INV-014 are mandatory. |
| Evidence | A ticket is complete only after focused tests, the full runtime suite, invariant corpus, schema gate, independent adversarial review, commit, push, and issue-state synchronization. |

# 7. Evidence basis

Primary local records. outputs/stage_1_issue_drafts.json; outputs/Stage_1_Runtime_Issue_Set_Review.md; runtime/README.md; tests/fixtures/invariants/corpus.json; Git history and current worktree status.

Primary external grounding. REALM-Bench v2, Table 6 (P6) and section 3.9 (P9), used only for the benchmark facts and disruption timing explicitly encoded by T-14 and T-16.

Status interpretation. The issue manifest and GitHub now agree: fourteen tickets are done, T-12/T-18/T-20 are ready, and T-13/T-21/T-22 remain dependency-blocked.